# Initial Project Planning Template

| Date | 30 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-9932 |
| Project Name | Import Data using Transform Maps (Spreadsheet) |
| Maximum Marks | 5 Marks |

## Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create a product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task Story | Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Spreadsheet Preparation | USN-1 | As an administrator, I can prepare employee data in a spreadsheet with Employee ID, Employee Name, Email, Department, and Location fields. | 2 | High | Team | 10-Sep-2026 | 10-Sep-2026 |
| Sprint-1 | Spreadsheet Preparation | USN-2 | As an administrator, I can download the prepared spreadsheet in .xlsx format for ServiceNow import. | 1 | High | Team | 10-Sep-2026 | 10-Sep-2026 |
| Sprint-2 | Employee Test Table | USN-3 | As an administrator, I can create the Employee Test custom table with the required employee fields. | 3 | High | Team | 11-Sep-2026 | 11-Sep-2026 |
| Sprint-2 | Employee Test Table | USN-4 | As an administrator, I can configure Employee ID, Employee Name, Email, Department, and Location fields as String fields. | 2 | High | Team | 11-Sep-2026 | 11-Sep-2026 |
| Sprint-3 | Import Set | USN-5 | As an administrator, I can use Load Data to create the Employee Import staging table for spreadsheet data. | 2 | High | Team | 11-Sep-2026 | 11-Sep-2026 |
| Sprint-3 | Import Set | USN-6 | As an administrator, I can submit the spreadsheet and verify that the import set is created successfully. | 2 | High | Team | 14-Sep-2026 | 14-Sep-2026 |
| Sprint-4 | Transform Map | USN-7 | As an administrator, I can create the Sample Spreadsheet Import Transform Map using Employee Import as the source and Employee Test as the target. | 3 | High | Team | 15-Sep-2026 | 15-Sep-2026 |
| Sprint-4 | Transform Map | USN-8 | As an administrator, I can map source fields to the corresponding Employee Test target fields and save the field mappings. | 3 | High | Team | 15-Sep-2026 | 15-Sep-2026 |
| Sprint-5 | Data Transformation | USN-9 | As an administrator, I can run the Transform Map and verify that spreadsheet records are successfully created in Employee Test. | 3 | High | Team | 16-Sep-2026 | 16-Sep-2026 |
| Sprint-5 | Data Validation | USN-10 | As an administrator, I can verify imported employee records and arrange the Employee Test list columns for validation. | 2 | Medium | Team | 16-Sep-2026 | 16-Sep-2026 |
| Sprint-6 | Coalesce | USN-11 | As an administrator, I can enable Coalesce on Employee ID to identify existing employee records during repeated imports. | 3 | High | Team | 17-Sep-2026 | 17-Sep-2026 |
| Sprint-6 | Coalesce | USN-12 | As an administrator, I can update existing employee details without creating duplicate records when the same Employee ID is imported. | 3 | High | Team | 18-Sep-2026 | 18-Sep-2026 |
| Sprint-7 | Repeated Data Import | USN-13 | As an administrator, I can load an updated Excel file into the existing Employee Import table. | 2 | High | Team | 21-Sep-2026 | 21-Sep-2026 |
| Sprint-7 | Transform History | USN-14 | As an administrator, I can verify inserted, updated, and ignored records through Transform History after repeated imports. | 3 | High | Team | 22-Sep-2026 | 22-Sep-2026 |
| Sprint-8 | Reports | USN-15 | As an administrator, I can create an Employees by Department pie chart using Count grouped by Department. | 2 | Medium | Team | 23-Sep-2026 | 23-Sep-2026 |
| Sprint-8 | Reports | USN-16 | As an administrator, I can create an Employees by Location bar chart using Count grouped by Location. | 2 | Medium | Team | 24-Sep-2026 | 24-Sep-2026 |
| Sprint-8 | Reports | USN-17 | As an administrator, I can create an Employee List Report displaying Employee ID, Employee Name, Email, Department, and Location. | 2 | Medium | Team | 25-Sep-2026 | 25-Sep-2026 |
| Sprint-9 | Dashboard | USN-18 | As an administrator, I can create the Employee Analytics Dashboards dashboard. | 2 | Medium | Team | 28-Sep-2026 | 28-Sep-2026 |
| Sprint-9 | Dashboard | USN-19 | As an administrator, I can add the Department, Location, and Employee List reports to the Employee Analytics Dashboards dashboard. | 2 | High | Team | 29-Sep-2026 | 29-Sep-2026 |
| Sprint-9 | Final Validation | USN-20 | As an administrator, I can verify the complete import, update, duplicate-prevention, reporting, and dashboard workflow. | 3 | High | Team | 30-Sep-2026 | 30-Sep-2026 |