# Project Demo Planning

| Date | 30 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-9932 |
| Project Name | Import Data using Transform Maps |
| Maximum Marks | 1 Mark |

## Project Demo Planning:

A well-structured demo plan ensures that the team presents the project effectively, covering all key aspects in a clear and organized manner. This document outlines the plan for demonstrating the project, including the flow of the demo, key features to highlight, and responsibilities of each team member.

| S.No | Demo Section | Description | Duration (mins) | Responsible Member |
| --- | --- | --- | --- | --- |
| 1 | Introduction & Setup | Overview of business scenario, preparing Excel data, and creating the custom table (u_employee_test). | 2 mins | Aasmin Hajira.M |
| 2 | Import Set & Staging | Loading spreadsheet data into the staging table (u_employee_import) and setting up field auto-mapping. | 2 mins | Aarthi.S |
| 3 | Transform Map & Validation | Executing the transformation, field mapping verification, and checking record creation in target table. | 3 mins | Abisha.J |
| 4 | Coalesce Implementation | Enabling Coalesce on Employee ID to prevent duplicate records and demonstrating row update/skip behaviors. | 3 mins | Aravinth.K |
| 5 | Reports & Dashboards | Demonstrating the 3 reports (Department, Location, List) and the consolidated Employee Analytics Dashboard. | 3 mins | Aakash Raja.S |
| 6 | Conclusion & Q&A | Summarizing data integrity benefits, key takeaways, and answering panel questions. | 2 mins | Aasmin Hajira.M Aarthi.S Abisha.J Aravinth.K Aakash Raja.S |

## Demo Flow Summary:

| Step | Activity | Notes |
| --- | --- | --- |
| 1 | Introduction & Problem Statement | Explain the real-world scenario of migrating bulk employee data from Excel spreadsheets into ServiceNow. |
| 2 | Solution Overview | Briefly explain how ServiceNow Import Sets, Transform Maps, Coalesce, and Reporting provide a seamless data migration pipeline. |
| 3 | Live Feature Demonstration | Show the step-by-step execution: Excel load, Transform Map matching, Coalesce duplicate prevention test, and live dashboard visualization |
| 4 | Q&A Session | Address queries regarding ACL configurations for dashboards, Coalesce functionality, and report aggregations. |